I.        BUDGET
   
        	*  2011 Budget results over by $19K, (6.4%), due to Irene hit of over $26K, 
	*  Concerns with potential contractor issues caused change of bank accounts.

II.       WATER SYSTEM    
	*     New Gate E house water line completed and in use,  
            *     No leaks at this time, reminding people of winterizations again,

*     Turned water back on to the Murphy house in Gate C.

III.     BUILDINGS, GROUNDS, ROADS AND POOL
      *         Continuing trimming Birch Rd Park in harmony with Parks and Gardens,

- Set up heater on Pool Filter tank for winter,

- Met with American Paving Fabrics to walk down projected tar and chip work,
Chip rock to be delivered starting March to Gate A, work scheduled for April,

- Maintaining green waste area and constantly keeping area cleared,

- Repaired Birch Rd roadside with CR-6 to fill in drop off after asphalt repairs,

- Loggers appear to be completed,   
*          Repaired road next to Bundy house in gate D,
*          Repaired drainage problem at north end of Aster Rd near Grossman house, 
*          Installed drainage burn at Dunkle house in Gate E,
*          Repaired security gate at Gate D fire Rd,

- Removing debris deposited by residents constantly,

- Installed road sign for Birch Rd at Balsam/Birch split,

- Had excess rock removed along Allspice Rd near Kollmorgan’s house,
            Remaining rock is only in roadside drainage ditch and nit a danger,       
*          John Deere in for annual checkup and preventative maintenance.

IV.  BEACHES AND RAVINES
*       Repairing ravine walkways as they are discovered, (Dwan/Griffin)       
*       Installed 9’ of gabions covers north of Chestnut Cabin stairs,

*       Continued clearing south beach of driftwood.  Had 1 more bonfire, 
*       Trimmed South Beach of undergrowth IAW Norm Prince,

*       Cleaned all concrete ravine walkways of dirt and debris,  
*       Walked done #12 ravine, will not be removing cut down tree debris.

V. OAC FEEDBACK

*       Need to revisit construction site road damage fees.

ADDITIONAL ITEMS RAISED AT MEETING

- Take a look at the logs and stumps at the end of Elm Rd for removal = Skip Ford.

- Also add a berm of some type to redirect run off water from Elm Rd walkway. (Skip)

- Investigate interface between proposed Comcast line and drainage line near Blayney’s = John Hollowell.

- Look at cut trees in Gate E left after Irene for removal = Fran Armstrong.

- Straighten large stone roadside drain repairs performed near Kollmorgen, replace with smaller stones = John Lewis and Helen Prince.

- Remove left over wires along south side of Elder Rd = Fran Armstrong.

- Write periodic SCAN article reminding people of normal rules.

- Start newspaper and mailbox beautification programs.

- Start replacing and repairing all road name signs as needed.