I.        BUDGET
   
        	*  2012 Budget at 16.27%, 
	*  Concerns with money needed for stump/debris removal.

II.       WATER SYSTEM    
	*     Water system working well.  Exercising main water valves,   
            *     No leaks at this time,  
            *     Had Maryland Department of Environment inspection.

III.     BUILDINGS, GROUNDS, ROADS AND POOL
      *          Continuing trimming Birch Rd Park,

- Chestnut Cabin painting completed,

- Chip rock to be delivered this month in Gate A recycle area,

- Obtaining bids for stump/tree debris clean up,

- Removing wood debris from Bluebell Rd,

- Loggers working in Gate C area,   
*          Removed wood debris at end of Elm Rd,
*          Repaired drainage problem at north end of Aster Rd near Grossman house, 
*          Road drainage rock installation at Kollmorgan’s completed,
*          Repaired Well #1 metal door,

- Removing debris deposited by residents constantly,

- Repaired damaged newspaper boxes in Gate C,

- John Deere had shift rod replaced,
*          Examined roadside by new drain pipe installation, no problems,
*          Cold patched numerous potholes and installed a driveway berm,
*          Addressing wires in Gate E attached to pole,
*          Trees leaning in Gate will need professional removal.

IV.  BEACHES AND RAVINES
*       Repairing ravine walkways as they are discovered, (Bay Rd bridge),       
*       Continued clearing north south beach of driftwood.  Had 1 more bonfire, 
*       Trimmed South Beach of undergrowth IAW Norm Prince,

*       Cleaned more concrete ravine walkways of dirt and debris,.

V. OAC FEEDBACK

*       Wrote SCAN article addressing periodic reminders for residents,
*       Need to revisit construction site road damage fees given to BOD.

FEBRUARY OAC ITEMS RAISED AT MEETING TAKEN CARE OF

- Take a look at the logs and stumps at the end of Elm Rd for removal = Skip Ford. (REMOVED LOGS AND STUMPS)

- Also add a berm of some type to redirect run off water from Elm Rd walkway. (Skip) (WE ARE EVALUATING AREA AFTER LOG/STUMP REMOVAL)

- Investigate interface between proposed Comcast line and drainage line near Blayney’s = John Hollowell. ( WILL NOT BE A PROBLEM)

- Look at cut trees in Gate E left after Irene for removal = Fran Armstrong.  (HAD TREE COMPANIES TAKE A LOOK, CONTACTING PENN LINE)

- Straighten large stone roadside drain repairs performed near Kollmorgen, replace with smaller stones = John Lewis and Helen Prince.  ( ALL REPAIRED)

- Remove left over wires along south side of Elder Rd = Fran Armstrong.  (WIRES ATTACHED TO POLE, TO BE REMOVED THIS WEEK)

- Write periodic SCAN article reminding people of normal rules.  (WROTE AND DISTRIBUTED SCAN WITH ALL INFORMATION)

- Start newspaper and mailbox beautification programs. (PROGRAM STARTING THIS WEEK WITH PAINTING)

 


                   MARCH OAC ITEMS RAISED AT MEETING

- Repair Gate E rusted, all, mailboxes.  John Hollowell

- Move Chestnut Cabin wooden trash onto platform.  Fran Armstrong

- Investigate gutter guard concerns at Old Chestnut Cabin.  John Hollowell

- SCAN articles about future historic barn center section clean out by user.  John Lewis and John Hollowell